I.   INTRODUCTION

Why a Joint Relationship?

The requirements for a computer system in end-user areas are often beyond the development expertise of the department.  Management may then call in an external consultant to do the system design and programming.  Smith Kline &French Laboratories found that adding an internal consultant to the client-developer team can be extremely valuable.  Working together, it is easier to control costs, to produce a system that meets the clients needs, and to improve communications with the system users.

In this case, the internal consultant was an analyst from an information center group called Workgroup Computing, and the external consultant/developer was Iverson Associates, chosen because of their experience with Paradox and the chemical and drug industries.

The TRACKER System

The TRACKER system was begun two years ago to help manage the production of advertising material such as magazine advertisements, and "give-away" items (e.g., imprinted pens).  A staff of nine professional production coordinators and their manager in the Marketing Production department handles the entire process, including art work contracting, and purchasing supplies (i.e, envelopes, paper, specialty items).  None of the users had previous computer experience.

Scheduling is difficult because the production coordinators must handle each individual item in the production process.  Cost and time projections are important and must be calculated for each part of the project.  TRACKER was designed to manage these procedures for multiple projects running concurrently.  For example, reports are now produced which list late jobs, and show current cost estimates against original budgets.  The ability to produce their own ad hoc reports is especially useful to the coordinators.

The system continues to evolve.  The next step is to allow reconciliation of cost data with mainframe accounting systems.  Design is also presently underway for on-line entry of requests for new advertising products from other departments via the backbone.  This will eliminate the current paper flow of reports and requests, and will give the other departments the capability of tracking the progress of their numerous projects on-line.

The Corporate Environment

The organizational structure at SmithKline & French Laboratories has undergone many changes due the merger with Beecham.  (The combined entity is now called SmithKline Beecham Pharmaceuticals.)  This has also strongly affected the support structure for microcomputer system development. When the project began, the Marketing area had its own computer group to advise on PC use and Iverson Associates was originally contacted by this group.

In the current environment, PC support has been centralized.  This has had both good and bad implications.  There is more development experience available in the centralized department, but less time is available to devote to each client (a factor leading to the maintenance agreement discussed below).

The information center, known as Workgroup Computing, consists of about 20 members concerned primarily with end-user computing.  They maintain a list of supported products, and whenever possible, request that systems written by outside consultants adhere to their recommended standards.  Familiarity with the products used for their "outside" systems allows them to be more helpful during the design phase, and to handle problems as they occur.  Their standard for a PC database product is PARADOX.

Although one analyst is generally assigned as a liaison on a project such as TRACKER, many group members must become involved.  For this project, for example, Workgroup Computing was responsible for designing and installing the LAN on which TRACKER runs, and for maintaining the operating environment.

II.  Systems Analysis

Whenever possible, Workgroup Computing tries to work with the client before system development begins.  (Unfortunately, they often don't hear from clients until their LOTUS spreadsheet applications have grown to monstrous proportions, and they need to be rescued!)

Once the internal consultant has gained a basic understanding of the business problem, he or she will work with the client to decide on the best way to solve it.  If it is determined that a turnkey microcomputer system is the best approach, she will help the client arrange to workwiththe in-house applications programmers, or to contract with an outside consultant.

When Iverson Associates became involved with this project they and the internal analyst generally attended the many  planning meetings with the client to determine how best to handle the many functions in the system taking into consideration how PARADOX would execute the program code.

In the early stages of a project, both the internal and external consultants' largest task involves helping the client define his project in procedural terms.  Frequently the client is not quite sure himself of the exact results he is trying to achieve.

The consultants attempt to help formalize the existing system by interviewing the client, collecting input/output samples, etc.  They also assist in defining the new system requirements.  It is especially important that the consultants work together at this point in order to keep the expectations of the client at a reasonable level.

It is interesting to note, however, that with a micro-based system, clients are reluctant to have a system design completed before programming begins.  Hence, one or two functions are designed, the client signs off and expects programming to start immediately.  TRACKER was no exception.  Fortunately, the client did not at the same time insist on an unreasonable completion date.

Early in the process, Debbie found it useful to review the list of questions shown in Figure 1 with the client (Karten, 1988).  Some of this basic information on systems analysis is now being covered in her introductory PARADOX classes to assist clients developing their own systems, as well as to help them work with programmers.  It is also interesting to note that as computer use becomes more widespread, clients have been approaching her group to ask about methods for beginning new projects.

At this stage, it is also the analyst's responsibility to determine if any production system interfaces are required, and if feeder data can be obtained from an existing source to prevent rekeying.

III. APPLICATIONS DEVELOPMENT

The role of the internal consultant is generally smaller during this phase as the coding is handled by the external  consulting firm.  Workgroup Computing will become involved, however, when interfaces to other systems are required or if questions of hardware or software compatibilities arise, etc.  They also assist in developing  a fair pricing schedule.

Because Paradox is a company-wide standard at SmithKline, the original version of the TRACKER system was written in PAL/PARADOX 2.0.   Time and cost estimates were submitted for the basic system.  After it was delivered each enhancement was estimated individually, and programming and testing occurred after client approval.  All time estimates are in three parts; programming, testing, and documentation.

The processing time of the system written with 2.0 was found to be slow primarily because information from only one table at a time could be entered on each form; the movement between the separate forms, each containing data for separate tables was quite cumbersome and time consuming.

When PARADOX 3.0 was released, Iverson and Workgroup Computing recommended to the client that TRACKER be upgraded to include the enhanced features of 3.0.   The increased system speed  was quite apparent, and by using multi-table forms, the need for the extensive and large queries required with the 2.0 version was eliminated.

Obvious changes could also be seen in the areas of smaller file sizes, shorter processing time, and fewer necessary variables, due to the use of multi-table forms.  The multi-table and multi-page forms (which PARADOX handles beautifully) are particularly useful in this application because some of the input requires five screens for one function.

One drawback to the upgrade in software was the fact that all code written in coordination with the 2.0 version of the Toolkit required complete revision due to the incompatibility of the 2.0 and 3.0 versions of the Toolkit product.  However, the great positive was the joy with which the users received the faster upgraded version.

During the implementation of the system at SmithKline, several unique situations arose which required alternative design.  As modular testing progressed and the users' knowledge of Paradox increased, critical reviews of the application by the users resulted in requests for modification of the design for a more efficient system.

The handling of these design changes in the midst of application development were made easier because some of the features of version 3.0 like the ability to calculate fields on the form itself, and the ease of adding fields and changing forms.

IV.  INSTALLATION/TESTING

The internal consultant has two primary functions at this stage.  First, they are available to the external consultants to assist with the installation of software in the SmithKline environment.  This may involve changing system configurations, building batch or menu programs, and  preparing backup routines, etc.  For TRACKER, for example,they helped trace some system problems to release 3.0 of PARADOX and obtained 3.01 for the client.

Their second role is assisting the client in testing the system.  Again, these end-users are often unfamiliar with testing for data validation problems or processing anomalies, and are not aware of the kinds of testing being done by the developer.

Iverson Associates' standard procedure is to develop system tests and standard test data for each function at the same time as the design is being documented, before programming proceeds.  This ensures that each function will actually be tested, and that the expected results are known.  The clients were offered use of these tests, but for the most part, they do not have the time to make full use of them.

Finding and resolving program bugs is accomplished very quickly with PARADOX because of the Debugger.  Iverson Associates found that problem handling is far easier than with other database management software packages. This contributes greatly to client satisfaction because turnaround time on program fixes is so short.

In the beginning, recovery of corrupt tables was an ongoing activity; users new to computers were unaware that turning off the machine mid-process would destroy current tables.  Iverson found that SmithKline's Co-op student intern from Drexel University provided invaluable assistance in restoring these otherwise lost files.

There is a point where client expectations often become unrealistic.  Once they see parts of the system actually functioning, the next comment is often:  "This is wonderful, now can it..."  It is important at this point to balance the costs with the benefits of enhancements to the system.  This is also the point at which clients who have requested many additional features will begin to complain that a system is "too slow", and the internal consultant must explain the "speed vs. enhanced features" tradeoff.

V.   SYSTEM MANAGEMENT

This is an area in which the involvement of an internal consultant can be vital.  Their role here is to make recommendations, along with the system developers, on day-to-day management techniques.  They are also the first contact point when major problems occur.

Several recommendations were made for the TRACKER system.  For example, both consultants felt that someone was needed to monitor the system.  This user needed enough general computer and PARADOX experience to deal with minor system problems, and to recognize when expert help is required.

In addition, it was decided that in order for the client to save on programming costs, some ad hoc reporting should be done in-house.  This position has been filled by Cooperative Education ("CO-OP") students from Drexel University since TRACKER was installed in 1988.  Students get a great deal ofon-the-job training from the developer's programmers  and generally stay in this position for 6 or 9 month intervals.

An overlap period has generally been provided for the departing student to train the incoming student.  This has been a workable solution, as it frees the professional staff from the need to learn the technical aspects of the system, and gives the developer an assistant on the job to install new versions, do general trouble shooting, and act as day-to-day liaison between users, developer, and internal consultant.

When major problems occur the internal consultant works with the Co-op to determine the nature of the difficulty and resolve it.  One of the most important roles in this area is to help determine when a problem is really a program "bug", and when it is an "enhancement" that was not requested in the original design.  It is often very difficult for the end-users to make this distinction.  Workgroup Computing also keeps technical documentation on the system to aid in problem solving.

Parallel processing was planned for a finite time period, but the users were encouraged to use the system from early in the development cycle.  There are still some coordinators who feel more comfortable with their old paper systems, but all jobs must be entered into the system for consolidated reporting.

SmithKline took an innovative approach to providing ongoing maintenance for TRACKER.  As there is no longer a computer professional devoted to the system, they have developed a prepaid maintenance agreement with Iverson Associates, making problem resolution faster and easier for the client.

Currently, this fee is paid by Workgroup Computing, rather than the client area.  The contract also specifies that only vendor-authorized personnel can work with the programs.  It was felt this was needed to prevent clients from changing the code.

Training is provided for all SmithKline departmental clients to help them develop the basic computer skills they need to work comfortably and effectively with their systems.  This may involve basic DOS training, hard-disk management techniques, and backup procedures.

Prior to the design of TRACKER, a client orientation to computers was given to the coordinators by Iverson Associates.  This training had two beneficial effects; it helped foster confidence in the developer, and began the process of having the new users "buy into" and establish ownership of the TRACKER system.

Also for TRACKER, a special course was also provided  in basic PARADOX for the staff professionals.  This was done to give the users a better understanding of the "behind the scenes" processing.  Primarily, it was felt that this was needed to prevent the users from trying to bypass the programming to work directly on the data tables!  An added benefit, however, is that their knowledge of Paradox helps them understand when the consultants explain why it may bedifficult or unwise to make a proposed change, or how and why a problem occurred.

Debbie meets often with TRACKER users when they want to request system enhancements.  In many cases, they can not differentiate between major additions, and small changes.  This is another way in which Workgroup Computing helps to control costs.

Iverson Associates has used the same programmers throughout the project, and management of the Marketing Production group has also remained the same.  There was a change of SmithKline internal consultants, but it was inconsequential because Debbie Dickstein had been involved in the project as a consultant when the Marketing department contracted Iverson.  This consistency has made this a smooth and cost effective project for Iverson and SmithKline.

VI.  WHAT WE HAVE LEARNED

Working on TRACKER has shown that an internal consultant can be an asset to the client-developer team, resulting in lower costs and a more successful system.  Our basic findings are summarized below:

--The internal consultant should become involved in the development process as early as possible.

--Developing the system in PARADOX, SmithKline's supported database package, made the internal consultant more valuable on the team.

--The internal analyst can be useful in guiding the user's definition of the problem.  In the future, they hope to be able to provide the system specifications that all developers request, but so rarely receive!

--The maintenance contract developed, along with Workgroup Computing's input on "what constitutes maintenance" vs. "enhancements" can make ongoing system management much easier for the client.

--Client training in general computer literacy as well as on the software itself is vital to the success of the system.

--An on-site manager ("CO-OPS" in this case) can keep the system running more smoothly.  In addition, programming costs can be saved because ad hoc reporting can be handled in-house as needed.

--Include users in some design discussions to establish feelings of ownership of the system.

--The internal and external consultants must know and respect each other's capabilities.  A very good working relationship between them is critical to the success of the project.

--A formal procedure must be set by the developer for the reporting of system problems, for requesting system enhancements, and for progress reporting.

REFERENCES

Karten, N.  Managing End-User Computing.  Presented at meeting of Philadelphia Information Center Association, Philadelphia, 1988.

Kasserman, T.  A Practical Guide for Applications Development.  Pittsburgh:  Micro Training Specialists Co., 1986

Stallings, Warren D., Jr., & Blissmer, Robert H.  Computer Annual, New York:  John Wiley & Sons, 1984.

We would like to extend special thanks to Earle Hager, the original internal consultant assigned to the TRACKER  project, and to Dennis Millar, Manager, Marketing Production.

I.)  INTRODUCTION

A.	Why a Joint Relationship?

--Better cost control

--Improved communications with the client

--Aids system design/development/installation 						management

B.	TRACKER--A system to manage the production of

advertising material.

--Written in PAL (originally PARADOX2, now 						PARADOX3)

--System users are computer novices

--The system continues to evolve

C.	Corporate Environment

--Changing environment (distributed to centralized 					PC support)

--Systems adhere to our software standards when 					possible (PARADOX3)

--Workgroup Computing often becomes involved in 					projects

II.)  SYSTEMS ANALYSIS

--Gain an understanding of the business problem

--Work with client to determine resolution

--Help define the project in procedural terms

--Keep client expectations at a realistic level

--Determine interfaces to production systems, if 						required

--Determine if data are available (prevent rekeying)

--Pricing

III.)  APPLICATIONS DEVELOPMENT

--Time and cost estimates

--Resolve hardware/software incompatibilities

--Paradox version 2.0

--Upgrade to 3.0

--Toolkit

--Design changes

IV.)  INSTALLATION/TESTING

--Installation of system in client's environment

--Assist end-user in "trying to break the system"

--Developer testing

--Backup procedures

--Corrupted files

--Inform user of costs (expense/performance) of desired enhancement

V.)  SYSTEM MANAGEMENT

--On-site system manager ("CO-OP")

--Parallel processing

--Problem determination

--Maintenance Contract

--Client orientation

--Client training

--System support

--On-going system development

VI.)  WHAT HAVE WE LEARNED?

--Include the internal consultant as early as possible

--Foster enthusiasm for the system early on

--Use languages with which staff is familiar

--Include staff in design discussions to establish ownership of system

--Help user define problem procedurally (written specs if possible)

--Maintenance contract

--Help client understand maintenance vs. enhancements

--Client training (General computer literacy/applications software)

--On-site manager ("CO-OPS")

--Procedures for reporting trouble/requesting enhancements

--Working relationship between internal and external consultants

BUSINESS  QUESTIONS

FOR USER ANALYSIS

1.	What is the problem (in business, not computer, terms)?

2.	What are the difficulties in the current way of carrying out the task?

3.	What are the consequences of no change in the current approach?

4.	What are the expected benefits of a computer solution?

5.	What would a "wish list" of ideal improvements include?

6.	What are the data requirements for resolving this problem?

7.	In what other ways might this problem be solved?

8.	What are some of the risks and constraints presented by the problem?

9.	Are there other business problems which can be addressed at the same time as this one?

Figure 1								Karten Associates